Pish-Hussar

(Nikodem Drabik)

Plymouth University

Comp 3000 - Dissertation

- Contents

1	Vision	5

1.1	Problem Statement	5

1.1.1	Who?	5

1.1.2	Why?	5

1.2	The Solution?	5

1.2.1	Reason For?	5

1.2.2	Execution	5

1.3	MVP Objectives – SMART	6

1.3.1	Functional URL analysis	6

1.3.2	User Interface	6

1.3.3	Functional Language Processing	6

1.3.4	User Accessibility	6

1.3.5	Customisable Intrusion Settings	7

1.4	Requirements	7

1.4.1	Functional Requirements	7

1.4.2	Non-Functional requirements	9

2	Difference	10

2.1	Other solutions	10

2.1.1	Training	10

2.1.2	Phishing Filters	10

2.2	Current market software	10

2.2.1	Avanan	10

2.2.2	Cofense PDR	10

2.2.3	Mimecast	10

2.3	Current Market Extensions	10

2.3.1	PIXM phishing Protection	10

2.3.2	Anti Phishing	11

2.3.3	Criminal IP: AI-based Phishing Link Checker	11

2.4	Mascots	11

2.4.1	Clippit	11

2.4.2	BonziBuddy	12

2.4.3	My Response -> Hussar	12

3	Project Planning	13

3.1	Agile	13

3.2	User Stories	13

4	LESP	14

4.1	Legal	14

4.2	Ethical	15

4.3	Social	15

4.4	Professional	16

5	EULA	16

5.1	V1	16

6	Literature Analysis	17

6.1	Current Issues	17

6.1.1	Threat Analysis	17

6.1.2	Human Training	18

6.1.3	Solutions	18

6.1.4	Re-directs	18

6.2	My Approach	18

6.2.1	Re-directs	18

6.2.2	Benefits from performing most of everything client side	19

6.2.3	Ai only limitations	19

7	Methodology	19

7.1	Programming Languages	19

7.2	API	19

7.2.1	WHOISJSON API	19

7.2.2	VIRUSTOTAL API	19

7.2.3	URL Extender & Database	19

7.3	MVP Metrics	19

7.3.1	Post MVP Expansion	20

7.4	Risk Assessment	20

7.4.1	V1	20

7.4.2	V2 – Risk Matrix	20

8	Solution Planning and Prototyping	24

8.1	Process plan v1	24

8.2	Process plan v2	25

8.3	Prototype v1	27

8.4	Prototype v2	27

8.4.1	Images	27

8.4.2	Changes	28

8.5	Prototype v3	29

8.5.1	Images	29

8.5.2	Changes	29

8.6	Prototype v4	30

8.6.1	Images	30

8.6.2	Changes	31

8.7	Phishing Link	32

8.7.1	GitHub	32

8.7.2	Extending the URL	34

Testing	34

9	Testing	34

9.1	User Bias	34

9.2	The users	34

9.3	Testing v1	35

9.3.1	Testing Outcome	35

9.3.2	Testing action taken	36

9.4	Testing v2	37

9.4.1	Objectives	37

9.4.2	Objective – Phishing Awareness	37

9.4.3	Re-testing with application	41

9.5	User testing	42

9.5.1	Open the tool	42

9.5.2	Navigate to security settings	42

9.5.3	Modify Security Settings	43

9.5.4	Review what services are available	43

9.5.5	Scan Email / run tool	43

9.5.6	Analyse the analysis information	43

9.5.7	Things to Improve	43

9.5.8	Improvements	44

10	Sprints	45

11	Final Solution	47

11.1	Architecture	47

11.1.1	Code Base	47

11.1.2	Technology	49

11.1.3	Pipeline	50

11.2	User Interface	50

11.2.1	Considerations	50

11.3	Final Performance	51

11.4	Security & Privacy	51

11.4.1	Chrome Extension Security	51

11.4.2	Secure Communication	51

11.4.3	User Choice	51

11.5	Error Handling	52

12	Deployment	52

12.1	Beta Deployment	52

12.2	Production Deployment	52

12.2.1	User Data Policy and EULA	52

12.2.2	API	52

12.2.3	Cost	53

12.2.4	API payments	53

12.2.5	Documentation / Tutorial	53

13	Evaluation	53

13.1	Requirements	53

13.1.1	Functional Requirements	53

13.1.2	Non-Functional requirements	54

13.1.3	Conclusion	54

13.2	What Went Well	54

13.3	What Need Improvements	54

14	CPD	54

14.1	PlymHack 2026	54

14.2	Devon & Cornwall Forensics	55

15	References	55

16	MORE STUFF	57

# Vision

## Problem Statement

Re-do the problem statement state the stats what the problems are

then talk about current market solutions

then talk about the USP of this software

### Who?

The project is to be aimed at the elderly and young people. People that are tech-illiterate and online conscious people. People that especially need assistance with managing their online safety and have difficulty in identifying threats. Additionally, anyone should benefit from this software as it’s an additional layer of defence to the user’s arsenal.

### Why?

The main problem I want to solve is the large amount of phishing attacks on the vulnerable.  According to the NCSC [1] in 2025 they affect 93% of business that were surveyed and 95% of charities that have been targets of a phishing attack.

## The Solution?

The project is to scan an email DOM element of the email website and identifies the suspicious links and modify HTML and CSS elements to notify the user of the issues that may be present. 
I will be implementing a risk score for the language used by using a few databases to review the language and actions that are present in normal vs scam emails.
 A few flags:

- Generic and non-direct greetings like Ma’am, Sir, Mr, customer

- Urgently wanting to redirect you.

- Asking about financial status

- Giving away free items or money

### Reason For?

The reason for this approach Is this that I want to create a software that act like a trusted and tech literate grandson scanning a grandparent’s device for the same reason. I want software that also teaches the user of possible dangers and make them self-reliant. I want this software to be easily usable and allow users from different backgrounds and abilities be able to use it

### Execution

I will be creating browser extension that will begin by working on Gmail but with a modular structure will be able to work with other mailing providers or even standalone in the future. I will scan an email for links and words and produce a risk score of the emails and warn the user why that score is produced.

## MVP Objectives – SMART

A list of SMART project objectives that outline the criteria to have a developed an MVP to ensure that the tool is developed and usable. SMART objectives will provide guidance on the areas of development.

### Functional URL analysis

Specific - Analyses a URL and provide user with a risk score

Measurable -Have a success rate of identifying valid URLs >90%

Achievable - Use public data sources (APIs) and URL analysis

Relevant - Identify the Risk of a URL and provide the user with feedback

Time -Implement URL scanning before sprint 5

#### URL -Expander

For the URL Analysis to work we need to expand URLs.

Specific – Display Risk Levels, Indicate and Explain

Measurable – Users can interpret without assistance in user testing

Achievable – Implement thorough UI.

Relevant – Bring technical analysis to be understandable by non-technical crowds

Time – Continuously improve until 5th of May

### User Interface

Specific – Display Risk Levels, Indicate and Explain

Measurable – Users can interpret without assistance in user testing

Achievable – Implement thorough UI.

Relevant – Bring technical analysis to be understandable by non-technical crowds

Time – Continuously improve until 5th of May

### Functional Language Processing

Specific – Implement text analysis for emails and asses the email risk

Measurable – user testing indicates an increase in correct identification of emails

Achievable – Light NLP techniques to analyse language risk (pattern matching and keyword detection)

Relevant – Enhances phishing detection by humans.

Time – Working MVP by ¾ of project timeline

### User Accessibility

Specific – Users with different disabilities can adapt this tool to their needs

Measurable – Software provides features for Visually impaired and Colour Blind

Achievable – Most visual indicators are customised

Relevant – Increases the userbase that can use the software

Time – Continuous improvement and user testing until 5th of May

### Customisable Intrusion Settings

Specific – Users need to be able to decide what is performed and be able to pick and choose.

Measurable – Users can enable and disable all of the tools

Achievable – Develop modular tools for the application

Relevant – Users should have full control of what is performed on their hardware

Time – By ¾ of the project duration an MVP should be developed

## Requirements

For the MVP to be valid the solution must complete all the requirements bellow

### Functional Requirements

All Human in the loop activities success rate account for human error [12]

| ID | Description | Category | Acceptance Criteria | Success Rate (If applicable) |
| --- | --- | --- | --- | --- |
| #### Email Parsing |  |  |  |  |
| FR1 | Accept Gmail email body | Extension | Extract email body from GMAIL DOM | >95% |
| FR2 | Analyse/process email body and dissect for variety of uses. | Analysis | All components are correctly identified and segmented. Parsed for later modules | >95% |
| #### Threat Detection |  |  |  |  |
| FR3 | Query minimum of one external source to improve the accuracy of risk assesment | API/DB | Results of Queries for urls are incorporated into risk score. | >95% |
| FR4 | Generate a numerical risk score from fr3 fr5 and fr 15. | Analysis | Generate a risk score for a dataset of a minimum of 20 ladled emails with an inaccuracy of <10% | FP/FN <10% |
| FR5 | Analyse email body text for phishing indicators using pattern mathching and risk assesmnets | NLP | Each indicator is assigned a weighted score. Correct labelling on non-spoofed phishing email. | >80% |
| #### User Control |  |  |  |  |
| FR6 | Users have sole control on tools used. Be provided the ability to enable and disable every tool/option resulting the possibility of running software with no tool resulting in no events taking place. These changes must take place immediately after making them and before the following initiation of the tools | UI | Each module/tool can be toggled. Disabling a module stops it from performing its task. | 100% |
| Fr 7 | All changes are to be stored immediately on the system and persist for each session and opening of the extension | Extension | The user choice is to be saved locally and accessible after each re-load | 100% |
| #### User Interface |  |  |  |  |
| FR 8 | Present results the target user can comprehend in a jargon free and non-technical language. A plain text summary in the ENGLISH language. | UI | Moderated non-technical user testing scenario users can correctly identify the risk and the reason for it. With less than 20% misinterpretations | >20% |
| Fr9 | The Extension User Interface must be operable by first time user with no training other than reading tutorial document. All interactions after opening must happen within two clicks to minimise miss interpretation | UI | Users can complete the usability testing without external assistance. | >90% |
| Fr10 | User accessibility features to accommodates people with visual impairments and colour blindness. Allowing user to modify output to their disability | UI | All outputs must not simply rely on colour coding. UI must all our for customisability alongside colour blind settings. Tested against 1 colour blind simulation tool | n/a |
| #### Reliability and Handling Errors |  |  |  |  |
| FR 11 | Final solution must be deployable as a chrome browser extension. Installation must be achieved by a non-technical user provided with a tutorial document | Extension | The user can set up and operate the tool in 15 minutes including accessing all API keys. With a minimum passing grade of 3m to use only 1st party software (Hussar proprietary API and Software) | 15 minutes (Full Setup) 3 minutes (Minimum Setup) |
| FR10 | Provide Feedback on when API’s fail or unable to connect | API | Simulated API failures the user is shown a visual representation on what services are available and the software still operates using remaining services | n/a |
| #### API |  |  |  |  |
| FR11 | Expand Shortened URLs to the final destination prior to the analysis. | URL | All shortened URLS are expanded, and each obfuscation is added to the risk score. Identification of accurate final destination is >80% | >80% |
| FR12 | Use of WHO IS API data on extended URLs to identify domain age and domain legitimacy | URL | Be able to parse data from database and identify risk score | n/a |
| #### URL |  |  |  |  |
| FR 13 | Identify URL in email body and compare it to HREF to identify if user is being misled. | Analysis | HREF is compared to URL displayed if applicable (e.g photograph has embedded hyperlink)) | n/a |
| FR 14 | Split the URL to: Protocol Domain .com etc / country of registry Paths Then identify the relevant risk score and update the risk for that specific section. | Analysis | Regex that can perform and handle a variety of language and styled. Additionally, it’s able to handle any erroneous inputs. | 95% |
| FR 15 | Risk score. URL risk score considers all relevant contributing factors from FR 14, FR 13 and FR 3 and output a risk score. | Analysis | A final risk score based on user feedback directs average user identification into the correct direction (Phishing or non-phishing) | >20% improved accuracy/ confidence |

### Non-Functional requirements

| ID | Description | Category | Acceptance Criteria | Success Rate (If applicable) |
| --- | --- | --- | --- | --- |
| Performance |  |  |  |  |
| NFR1 | Results must be calculated within 5s (not accounting for api delays) | API | Using a mid-range to low range machine and testing the time on a set of 20 emails. Must meet the threshold on more that 80% | >80% |
| NFR2 | No long-term storage of user data (processing only) | Privacy | No long-term data storage limited time for processing only. User may opt in to help build algorithm and store data. | n/a |
| NFR 3 | Locally store any data related to user on the user’s machine. Ensuring it cannot be extracted however possibly transferable via account. | Privacy | Any data related to user preference and user to be stored on the user’s device using chrome storage | n/a |
| NFR 4 | Treat all data from external sources as untrustworthy. This includes all API databases email contents. All data to be sanitised before processing. | Security | Use a variety of rule sets and test using crafted emails. | %100 |
| NFR 4 | Maintain functionality without external databases | Operation | Ensure software partially operational without any external databases. |  |

# Difference

Main part for this software is its trustworthiness It needs to be customisable intrusion settings. Based on how intrusive it will be, but less intrusive may mean less effective. However, this is a big part as it will hopefully make the user base more willing to use the software.

Secondly, I want this to be somewhat interactive where the user learns to seek the patterns the software is seeking for and hopefully learn to be independent.

## Other solutions

### Training

People often do train to prevent phishing attacks this is often a valid form of education however it does not fully eliminate human error where a single lapse in judgment may result in the vulnerability becoming present.

### Phishing Filters

These are often very good solutions however they do not prevent all emails from passing and especially if an individual withing the organisation or friend gets their email account hijacked it may result in fraudulent emails being sent. 
Additionally, not all users may have them enabled or they may not be configured correctly.

## Current market software

### Avanan

A software that uses a cloud hosted email service. It evaluates existing relationships between senders and receivers to establish a level of trust. Additional It monitors Teams and Slack as they are emerging attack vectors.

### Cofense PDR

Leverages AI tools and security professionals to identify and mitigate phishing attacks as they happen. They quarantine possible attacks. They also utilise global intelligence on what attacks worked and how to mitigate them

### Mimecast

Several tools protect against phishing attempts. Such features detect suspicious links and redirects, attachments by removing them or rendering them safe via sandboxing. Mimecast prevents code-based attacks via sophisticated methods like QR-codes by opening them in the Mimecast cloud, this simplifies the deployment of their software and ensures prevention tools are always updated.

## Current Market Extensions

### PIXM phishing Protection

Uses AI to scan webpage for Logos and verifies if page is or is not owned by the stated website.

URL:
https://chromewebstore.google.com/detail/pixm-phishing-protection/flomofhkchlalfciiibgbfcpolhmglai

### Anti Phishing

Warns when accessing blacklisted websites

https://chromewebstore.google.com/detail/anti-phishing/npipcajipdkafdkellochifbfmppdalo

### Criminal IP: AI-based Phishing Link Checker

Checks a link is malicious using who is and blocks access.

https://chromewebstore.google.com/detail/criminal-ip-ai-based-phis/dhkbjdnlhahnffncheehbnoaecncdpdk

## Mascots

Beneficial for user engagement and the app perception. I will need to create a mascot that will represent the apps core values and will be easy to identify at a glance.

### Clippit

A windows 97 Icon and mascot. Was designed to offer tips, provide shortcuts, and suggestions while user worked in office applications. Was a simple natural language processor to interpret user actions and provided context-based assistance.

### BonziBuddy

BonziBuddy was a desktop assistant that could tell jokes, talk and sing songs. It aimed to make using the computer more fun by providing web browsing help. The program used text-to-speech technology for this.

### My Response -> Hussar

This is a hussar soldier with core values of Vigilance, Protection, Trustworthiness and Precision. The history is a good fit for what the app is to perform. The image was not created by me but generated by AI.

# Project Planning

## Agile

I will be utilising a fortnightly recurring agile sprint plan where I will have an object, execute the object then test the outcome and review if the outcome is a sufficient solution to the objective. This will allow me to perform recurring and fast patches of any new software implemented and it will ensure that sub section is complete before moving on. My main benefit of this style is that it will help reduce issues in the project lifecycle with incomplete software. In the case that I am unable to perform a section in the time allocated I will perform a risk assessment and if the software needs to be complete before moving as it will cause issues, I will delay the next sprint.

## User Stories

| User Need | User story | Tasks required to complete |
| --- | --- | --- |
| Dangerous Links | As a user I want to be able to be able to see if a link is dangerous in an email | - Scan Email for Links - Assess risk of link - Give user the feedback of the links risk |
| Risk analysis | As a user I want to clearly know each risk score individually so I can learn the patterns | - Display the risk of the individual risks |
| Link Destination | As a user I always want to know where a link is heading to. | - Identify where a link destination is. |
| User Trust | As a user how can I be sure the risk is valid | - Use reputable databases. - Perform rigorous testing using live phishing scams. |
| User control | As a user I want to have full control of what data is used and where its being sent | - Give user control on what actions are performed. |
| User control | As a user I want to be able to have a unique API’s so I have full control of the API used | - Allow users to provide their own API key for the services they can use. |
| Interface | I want a simple interface that after being set up I don’t have to do anything | - Create a minimalistic Interface that after setup user no longer must interact with it. |
| Visual interaction | I want the information to be displayed clearly so I can understand what is happening intuitively | - Design a interactive solution that is usable by all users no matter their disability. |

# LESP

## Legal

Phish-Hussar will comply with all relevant privacy and data protection laws specifically targeting GDPR.
Users must know exactly what data is being analysed, how the algorithm will be processing it, and for what purpose data is used. The application will be using minimal data storage to follow Article 5 (1) (c) ensuring ‘data minimisation’.

All data collection and processing will be disclosed in simple language to follow Article 12 of GDPR, due to the target demographic, within the EULA and Terms of Service. This is to ensure there is an agreement with the end user that any damages that occurred the app developer/owner cannot be found accountable for. This is in response to Article 5 (2)

Due to the UK and EU laws/guidelines from ICO regarding children and online safety and any software they may access. The initial launch of the application will have the highest level of privacy. All settings will be disabled, and the user will have to enable what they will want to use.

False positives may occur, due to this the software will include disclaimers when positive flags are identified to make it clear that final judgement rests with the user. Phish-Hussar cannot be held responsible for any damages caused by user decisions or undetected phishing attempts as the final verification must lay with the user.

Copyright and patent laws will also be respected. As the software is developed different applications will be used and API will be connected. As this is an opensource project and not intended to be a solution that will be marketed/sold, the API keys will be of the user.

WHOIS and VIRUSTOTAL API’s will be needed to be provided by the end user to use those features by the user. The user will be required to accept their end user agreement and follow it. Any infractions that are done by the user will not lie on the application.

The architecture should remain modular so that any non-compliant or region-restricted features can be disabled depending on local laws if applicable.

Before full deployment it would be wise to perform an impact assessment that complies to GDPR Article 35 to ensure the data the app is processing is valid.

## Ethical

Phish-Hussar is built around respecting user autonomy. The user always remains in control meaning warnings can be ignored, and the reasons for flags will always be explained. This allows users to make informed choices instead of being forced into actions by the software.

The project’s purpose is to help and educate, not to scare or pressure people. Fear-based tactics will be avoided. Instead, Phish-Hussar aims to build confidence and digital awareness by showing users how to recognise phishing attempts themselves.

The software will treat all users regardless of demographic or background. No user should be disadvantaged by how information is presented

Where possible, human in the loop feedback will be implemented, this will hopefully let users confirm or dispute detections to help the algorithms improve over time.

Transparency and honesty are key ethical goals. Nothing about the system’s AI or data handling should be hidden, misleading or ambiguous.

## Social

Phish-Hussar is aimed at both elderly and younger users, particularly those who are less confident with technology. The interface will use large, readable text, clear buttons, straightforward language and it intends to have playful characteristics for children and those with a sense of humour.

The design will be culturally sensitive avoiding any colours, icons, or text that could be inappropriate or exclusionary. The visuals will always aim to be as inclusive as possible. People from different disabilities like colour blindness and visual impairment.  The tone should always remain calm, friendly, and educational.

When the software detects something suspicious, it will explain why it was flagged and what to look for next time. The goal is to teach, not shame.

Users should never feel embarrassed for being targeted instead the software should make them feel supported and more confident online.

Phish-Hussar’s visual style and mascot (a hussar character) can reinforce this idea of friendly protection something that watches over the user without taking away their control. The reason for a hussar is due to the aura of safety.

## Professional

The project will follow an Agile development process for flexibility and continuous improvement. This allows me to quickly adapt to new phishing methods and release regular patches for new attack vectors.

Testing will involve real users from the target audience to ensure accessibility, readability, and ease of use. Bug testing will be frequent, with detailed crash logs to speed up fixes.

Version control will separate test builds from stable releases to keep the project organised and prevent data loss.

All testing and analytical data will be clearly disclosed, with users knowing exactly what information is being collected and why.

The EULA and TOS will be written in simple, direct language so users can understand their rights, privacy protections, and data usage without needing legal expertise.

# Literature Analysis

## Current Issues

### Threat Analysis

The CSBS (2019-2025) [1] a UK national cyber security statistics board have concluded that on average 83% of organisations experience an attack phishing attack which is an attack targeted at exploiting humans. Based on statistics about breaches from Verizon indicates that there is a drop in recent years in vulnerabilities caused by a Human Element; however, they are involved in approximately 70% of breaches that have been analysed. This indicates that even with recent years where training is increased by 100% since 2021 in most sectors according to CSBS humans are the number one risk and their influence in being the vulnerability for breaches has only dropped by 20%-25% this likely includes benefits in research and development in cyber-security. This indicates that training is a valuable resource and it does affect the security of individuals online however it would benefit from additional methods to reduce the risk of breach.

#### Email attack vector

The attack vector is often branding impersonation and making the victim visit a website that will perform a malicious action on the user. Cloudflare 2025 [5] report states 52% of emails contain a link to redirect the user whereas Oxford cyber-security server states that its 60%; this indicates that the real number will be in this area. Furthermore 32.3% of all malicious emails are brand impersonation attempts, and this is an increase since 2023 [6] where only 35.6% of emails had malicious links and 14% were deceptive. This data indicates that more attackers intend on directing the user to a foreign webpage and its highly likely to be impersonating a reputable brand. If the user motive is financial, these websites often masquerade as legitimate services the user uses and request credentials or even financial information. This is a form of credential harvesting and even financial fraud.

#### Targets

The most likely individuals to suffer financial losses are 75+

The most frequently targeted are 22-45

LexisNexis [7] data tells us that the 75+ sector which is approx. 8.5% (ONS 2021) of the English population is less likely to be experiencing an attack likely due to the bias of less of them existing in the UK alongside less of them using technology day to day as 1/3 of 65+ population lack the basic skills to use the internet [8] and 1/6 don’t even sue it at all. Based on the degrading sue of technology as the age groups increase, we can assume 75+ are even more less technically capable as a result the smaller sector of 8.5% is responsible for more financial losses; even though 22-45 are 25% of the population and face more attacks their attacks have less impact. This indicates that 775+ security and cyber-threat intelligence is lacking and they are much more vulnerable than any other age group. This indicates that they require additional security to be safe due to their low attack chance but high casualty rate.

In conclusion 22-45 are more likely to face an attack on an average day whereas 75% are much more likely to be phished and take advantage off

#### AI enhanced attacks

In recent years AI and data scalpers are being deployed to create more realistic and personalised attacks. These attacks have a higher click through rate with statistics [10] stating its 4x more efficient than human generated material; Harvard is claiming states “hyper personalised” which likely means spearfishing emails crafted by humans have a 12% compared to AI generated having 54% click through increase of 350%. Hence, we can infer AI spear phishing emails are much more efficient.

Additionally, costs and the time of production of spear phishing emails using AI has been drastically dropping. Harvard data shows that a proficient red-team would take 16 hours to perform research and crafting to generate a high quality email, compared to AI taking approximately 5 minutes to create one of similar standard with the cost of AI credits for 1 email as of 2024 was $0.05 and for human it would be $116 (16h * $7.25 - US minimal wage 2024). This indicates that the resources are now much more available to be used by attackers of lower skill and with lower available cash pool for development of attacks.

#### Attackers

With the cost of development decreasing of development of advanced attacks leading to it being used by more attackers. Many tools and organisations are being developed like WormGPT, FraudGPT to create Phishing as a Service (PaaS). Talk about Geopolitcs need more data who makes attacsk Ahh

### Human Training

The limiting factor that is time consuming is that they need to perform staff training and investigation into these matters. Companies would benefit from training while working to reinforce the habits trained. Research on human learning by Paul Smolen , Yili Zhang , John H Byrne [2] indicates that humans best perform with regular interval training and allow for longer memorisation than irregular and spaced training leading to less memorisation of key information and retention is worse. A solution for this is fortnightly training and re-fresher courses however even with a short course like NCSC’s [3] it takes 30m and with minimal age its costs 6.11 to complete per employee.

### Solutions

Currently there are mostly only enterprise solutions, and most the single user solutions fail to effectively target many aspects of the issue and effectively educate the user. Software like Mimecast is an amazing tool however its only enterprise levelled.

### Re-directs

URL shorteners and redirects are a strategy deployed to obfuscate the destination. Most URL analysers fail to extend the URL. This approach leads to the analysis being performed on a legitimate URL that has no indication of malicious intent.

## My Approach

### Re-directs

My Approach to URL re-directs is to first extend all URLs and identify the final URL that the user will be brought to. I then use that URL to perform my calculations.

### Benefits from performing most of everything client side

### Ai only limitations

# Methodology

## Programming Languages

- JS

- JSON

- Python

- HTML

- CSS

## API

### WHOISJSON API

Used to get information about the site such as

- Age of website

- Certificate (assigned/type)

- Last Updated (Recent Modification?)

This data will provide an insight into the website and provide indicators for issues.

### VIRUSTOTAL API

A database that holds the risk analysis of independent organisations and user reviews for each domain name. Used to compare my results with theirs allows a wider range of results and more accurate risk score.

### URL Extender & Database

My own API hosted on local machine that is used to extend any URL that has been shortened or leads to a redirect. Allows me to only view the final website the user interacts with.

An API hosted for this application that is able to extend any URL that has been shortened or has redirects in the header. This allows identification of destination prevents user from interacting with it.

Also stores and allows me to access the SQL database for all bad words to return to user. To be used in the highlighting part of the software.

### Risk Matrix

Risk analysis will be conducted using likelihood * impact(consequence) model by looking at guidance from ISO 27005 section 7.3[9], where risk is the probability of the event multiplied by impact on the organisation.

#### Risk Colours

| Colour | Action Required | Priority |
| --- | --- | --- |
| 1-5 | Lowest Priority - Accept | 5 |
| 6-9 | Monitor the event | 4 |
| 10-14 | Low Level Treatment of event | 3 |
| 15-19 | Treatment Of the event | 2 |
| 20-25 | Immediate Action Required | 1 |

#### Risk Assessment Methodology

| Likelihood | In the event of an attack likelihood this “xxx” would be target or used |
| --- | --- |
| Impact | In the event of an attack the impact this poses to the success or damage of the attack |

RISK = Likelihood * Impact

| Likelihood | Explanation |
| --- | --- |
| Rare -1 | High level vulnerability. Requires advanced techniques. No previous breaches and multiple levels of prevention implemented to mitigate. |
| Unlikely - 2 | High Level. Requires access to restricted hardware or software to breach. Example an employee device |
| Possible - 3 | Known attack technique with known prevention methods to mitigate risk implemented not fully prevented. |
| Likely - 4 | Low level technique required to breach with little mitigation implemented. CTI identified risk. |
| Almost Certain - 5 | Low level technique used Widley across sector well documented as a CTI risk. No prevention methods put in place to restrict attack. |

| Impact | Explanation | Possible University Impacts |
| --- | --- | --- |
| Negligible -1 | No impact on operation. No effect on data. No legal effect. | Nothing |
| Low - 2 | Minor disruption in operation, decrease in operational efficiency. Limited noncritical data exposure. | Minimal Time Loss |
| Medium – 3 | Disruption to workflows noncritical systems affected. Exposure of non-sensitive personal data. Non sensitive/critical data exposed. | Time loss Resources to fix error |
| High - 4 | Disruptions to critical systems Compromise of non-critical data. Personally identifiable data or minor critical research data exposed | GDPR investigation >1 week time loss Loss of systems Delays on development |
| Critical – 5 | Critical Systems inoperable for prolonged period. Compromise of critical data. Exposure of sensitive documents regarding staff or infrastructure. | >2week time Loss Fines Incurred GDPR breach |

#### Risk Matrix

| Likelihood → Impact ↓ | Rare -1 | Unlikely - 2 | Possible - 3 | Likely - 4 | Almost Certain - 5 |
| --- | --- | --- | --- | --- | --- |
| Negligible -1 | 1 | 2 | 3 | 4 | 5 |
| Low - 2 | 2 | 4 | 6 | 8 | 10 |
| Medium – 3 | 3 | 6 | 9 | 12 | 15 |
| High - 4 | 4 | 8 | 12 | 16 | 20 |
| Critical – 5 | 5 | 10 | 15 | 20 | 25 |

#### Risk Assessment

| Risk | Risk | Mitigation/Response | Risk Post Mitigation |
| --- | --- | --- | --- |
| Evolving Phishing Tactics | 16 | Develop Software that can be easily maintained and updated to adapt to changes. | 6 |
| Data Privacy Concerns | 20 | Have all data processed locally where it is possible. If cloud services used or off device processing, use encrypted transmission and have a clear privacy policy and allow user to decide if to use. | 5 |
| Challenges with integration | 12 | Start of with a small of integrated software and slowly expand the covered software. | 5 |
| Resource Constraints | 9 | Create a project schedule and keep to it. Prioritise core functions of the software. Seek feedback on development progress. | 6 |
| Legal Compliance and TOS | 8 | Review GDPR and relevant regulations. Have a EULA and privacy agreement before using software. | 6 |
| Dependent API fail | 8 | If a free and opensource API fails or stops working. Paid alternatives may be used incurring additional costs of the project and may result in an unaccounted cost for users. Alternatively disable that API may reduce the effectiveness of data. | 5 |
| Misinterpretation of warnings | 12 | Use clear and non-technical vocabulary to explain warning. Possibly add More-info tab. | 2 |
| API limits | 15 | API calls may be limited due to not using enterprise level of software. This limits the total amount of calls I can perform daily. No Mitigation other than increasing plan at a higher cost | 10 |
| False Positives | 10 | False positives may bring negative trust from the user for the app. However, only better algorithms can mitigate this issue. | 7 |
| GDPR infractions | 5 | Ensure all data regarding users is explicitly explained in EULA minimise data used and stored. | 5 |
| URL bypass attempts | 16 | Ensure the application can extend URLs to be able to find destination location to be assed | 6 |
| MitM attack (Data source poisoning) | 10 | A source may provide false information to mask real intention of webpage. Ensure we have multiple independent data sources and review data sources often. | 6 |
| API delays | 8 | API may provide data delayed. If delays result in unusable application identify new data sources. | 6 |
| User Trust | 12 | Users may stop learning if they trust software or stop reading the warnings. Ensure we provide the data so it can’t be missed. If user ignores app can’t do anything else. | 6 |
| 3rd party changes their algorithm/data | 12 | Data stream may be modified leading to increase of false positives. This requires us to review our algorithm and update. | 8 |
| UI Accessibility | 6 | Ensure the UI considers people with different disabilities and colour issues use high contrast colours that have low % of chance. | 2 |
| File Bloat | 4 | Review Codebase every month and remove any legacy code that is no longer used to reduce file size and improve any existing code to improve efficiency. Removes any code that may create a vulnerability. | 4 |
| Integration with browsers | 4 | Testing before use on browsers. Ensure that all functions are operating and no errors occurred when performing tests on the browser. | 4 |
| Grayware | 6 | The software will be a MVP and in testing. Malware, Cyber Security tools and chrome may flag it as insecure. Ensure we validate the software before deployment and perform any requirements to validate apps security for these tools. | 6 |
| Scalability Bottleneck | 12 | Using my own hardware to deploy API in the future is not viable. Use a third-party service to host like Cloudflare. (Will require cost) | 12 |
| App Funding | 15 | If the software is to be deployed certain features will be paid for due to the costs of hosting. Ensure the user is aware of this and prepare software for this. | 9 |
| API security | 15 | Hussar API will be receiving words and data from user emails. Ensure the data is transmitted via secure protocol and no data is stored long term. Have most if not all data processed in RAM and not stored. | 10 |

# Solution Planning and Prototyping

## Process plan v1

Initial estimation of how the data will be moved to perform analysis.

## Process plan v2

For Words and URLS how to process the data for the user to be able to view

Chart 1:

How I plan on process and reviewing the URLS to then be fed into the website this is in the “Run Link Scan” in the above (Chart 1) flow chart

Chart 2:

My idea of how the Highlight words would work

Chart 3:

## Prototype v1

Initial prototype used the built in google ecosystem to exfiltrate the data from Gmail and store in google sheets while processing using google scripts. Using this as final solution would limit to the google ecosystem.

## Prototype v2

### Images

<- Settings For Api

Security Settings ->

<- Extension base no expansions.

Words Highlighted in Gmail.

### Changes

Created an extension. Composes of non-ecosystem languages and tools on the backend. Improved the user setup experience. No data retention takes place improving security.

Prototype 2 now has settings section and highlighting is more contrasted. Has a rudimentary setting for security which will hold all the security controls.

API settings use chrome cookies to store the API for the user and can be viewed using the view button.

## Prototype v3

### Images

<- Main menu

<- API Settings

Security Settings ->

### Changes

In this version the following changes were made from user feedback and quality of life improvements.

#### API Status

The API now gets a health ping on launch of app to identify if it is alive or not to let the user know what technology will be available to use

#### Security Settings

Re-designed to allow the user to toggle tool improving user controls.

#### User Feedback

User receives updates on system stage changes.

#### UI

Using language over colour coding to reflect visual impairment issues. Colour re-designed to stand out for colour impaired individuals.

#### Sanitisation

Improved input sanitisation to prevent remote code execution.

Using a variety of regex sanitisation methods removing irrelevant special characters.

## Prototype v4

### Images

### Changes

#### UI

Users now can change the size of the warning text and the colour of the warning text. This can be anything they would like for it to be.

##### Issues

Users may change the colour to something that makes the text not readable. They can change it to something that works.

## Phishing Link

### GitHub

https://github.com/rf-peixoto/phishing_pot/tree/main/email

This GitHub repository contains real phishing emails that have been collected via a honeypot email address and users submitted emails. Contains real malware and links to scam websites.

This is perfect dataset to test my solution.

#### Analysis of dataset

Initial testing and manual review identified the obfuscation of links that evade initial flags this requires a solution to ensure that the final identification mirrors actual risk.

##### Safe Websites

Sample 408 from honey pot GitHub used LinkedIn as a median to transfer the victim.
https://www.linkedin.com/slink?code=gzq-mDRH?mwmw119300

Hence this identified for me a tactic that is being used. By re-directing to a “safe” website they mask the destination. This indicates I need to find a solution to identify final location. As a result, I created an extend URL API.

Redirects to legit website to then re-direct again

- Where it re-directed

-Virus Total analysis of linked in.

This requires user input to be performed hence this attack exploits a human in the loop exploit and requires additional intrusion to prevent this exploitation. However with the limitations imposed of no active surveillance this cannot be achieved within my scope.

##### Shorten URLS / Redirects

However, a second obfuscation method has a continuous path without human input. This is Soley a software attack as a result this can be solved using by finding the final destination.

### Extending the URL

For this there is already an API that has been created however it could be optimised.

https://github.com/Deadpool2000/Short-URL-Expander-API/blob/main/app.py

We need to have a look to see where a link is leading too to make sure it’s safe.

- Send a get request for only the header of the destination website.

- HTTP redirects use the Location in the header to store re-direct instructions.

- If present, then the server is instructing client to go elsewhere.

- Create a loop to get header until no Location header exists indicating final location reached.

Then with the final location we do the domain analysis

Testing
Original : https://www.youtube.com/watch?v=Aq5WXmQQooo
Shorten 1 (1 redirect) : https://tinyurl.com/54kytacf
Shorten 2 (2 redirects): https://urlzs.com/4OjxlY

Get request for testing sent here:

http://localhost:5000/extend?short_url=

Outcomes are that we always stop on the original URL.

# Testing

## User Bias

I will likely be using the same 3 users from the majority of my non-technical user tests (users with low technical knowledge). This may result in biased results due to them gaining more knowledge about the process as it goes on and near the end of the project they may be no longer “non-technical”. As a result, I will need to take this into consideration during testing and may extend my user testing.

I have access to multiple technical users from the university, and I will use them to test the features to look for vulnerabilities and errors a non-technical user may not identify.

## The users

| User ID | Username | Unique Identity |
| --- | --- | --- |
| User 1 | Aldona | Has limited knowledge of user interface. Uses emails frequently at work. Limited knowledge on Phishing scams and identifying factors |
| User 2 | Nicole | Some knowledge on phishing scams and technical ability. Does not use emails for communication however uses for online stores and codes |
| User 3 | Marcin | Rarely uses emails other than for private official purposes and online shopping. Limited knowledge on attacks |
| User 4 | Joe | Cyber Security Student. Very Knowledgeable on the attacks and spotting attacks. |
| User 5 | Mark | Cyber Security Student. Very Knowledgeable on the attacks and spotting attacks |

## Testing v1

I had my users my first working section of my initial prototype. I had the users test the UI for interacting with the software and tell me if the highlighting was identifiable. This test was done after my own initial agile based test and have flushed out many issues.

| Function | User 1 Feedback | User 2 Feedback | User 3 Feedback |
| --- | --- | --- | --- |
| Highlighted Words. Criteria’s: Visible Understand the Use | Yes, its visible After you explained, I will be able to spot it. | Visible No issue | Maybe issue with darker/ red background No issue |
| Press Highlight Criteria’s: Identify the button Press the button | I can find the button without an issue. No issue pressing the button. I like that it changes colour. | No issue No issue | No issue |
| Additional comments not related to tests | I cover a lot of my screen | I like the logo. maybe it’s too big? | Too much boxes that I don’t need. Blocks my vision of my email. |

### Testing Outcome

After this test of only my highlight function, I received feedback regarding my UI and with this, I will make the following changes and additional tests.
UI:

Make the UI see-through and smaller – after testing I cannot make it transparent

Make a dedicated Settings page for additional modifiers.

Hint Box may be required to explain usability

#### Highlight Words:

Test with different backgrounds of text as red colour may affect it.

### Testing action taken

After Looking at the comments, I went and noticed that it would be useful to also add a secondary section for Security Safety now, so the UI is ready for the future.

After the testing outcomes I went back to the design elements of my UI. My initial design had flaws and here are the steps I took to develop a better UI and improve the UX. I attempted to make the Extension see through I used google documentation and stack overflow however this is not possible in google as the extension is classed as its own app and has a forced white background. So, the final changes were:

#### UI:

I made the UI smaller and relocated the additional settings to the to a separate tab that is a small cog.

I redesigned the sizing of sections so that the UI is more compact. The aim is that it will take up much less space than before

I made the red less of a dark red due to it making it difficult to see for the user. This may indicate that it was not visible to users with colour identification impairment specifically Protanopia (red colour deficient).

## Testing v2

Testing using a variety of users to use the whole process of the application

https://forms.gle/x7LgtYJHvbQ2eXT17

### Objectives

- Understand a baseline of user phishing awareness

- Get user to test extension

- Test if tool improves user detection of phishing

- Feedback

### Objective – Phishing Awareness

For this section I provided the user with a combination of phishing and non-phishing emails to understand their perception. Users would be provided with an email and had to rate it 1-10 with 1 being legitimate and 10 scam where 5 was unsure. For this section I had 6 users.

#### The emails

##### Scam email

##### Scam

##### Legitimate

##### Legitimate

##### Legitimate

##### Scam

#### Outcome

Based on the testing of users I have deducted that there is around a 50% chance that the user will not be able to correctly identify if an email is a scam or real email.

This indicates that my target market may be wider than initially anticipated and that user awareness is much lower than I initially anticipated.

### Re-testing with application

After the user got familiar with the extension I retested them by providing them with an email they saw previously and re-examined to establish if the application improved awareness.

#### Scam

##### Outcome

In conclusion the users average rating increased from 6 to 6.5 this indicates that the software improved awareness of scam email

#### Legitimate

##### Outcome

In conclusion the rating decreased from 8.5 to 6.2. This indicates that users identified that his email was less likely to be a scam email.

## User testing

In this section I received feedback on the UI and user experience of the tool. In this section

- very unconfident

- 10 is very confident

### Open the tool

AVG: 8.5

User were quite confident in navigating and opening the tool

### Navigate to security settings

AVG 6.5

Users stated that the Icons are a little confusing and that the shield does not always indicate the context I anticipated. Sometimes hard to see what the shield icon actually is looks to some like an oval.

Feature to implement is to change UI to explicitly state the settings and ensure that the two different setting tabs are ladled better.

### Modify Security Settings

AVG: 8.2

- Feedback that the user is unsure if the settings are saved or not.

- Users are unsure what the text size indicates how big will it be

  - I will implement a button that on hover view text size

- Language is a little ambiguous to users find a way to better explain

### Review what services are available

AVG 9.2

- User was unsure what services are. Explain that the box for the API are the availability of the services

### Scan Email / run tool

AVG 9.2

- Change the wording on the button

### Analyse the analysis information

AVG: 10

- May be hard to read red text on black. Allow user to change the setting for this Aswell.

### Things to Improve

- Security Settings is incorrectly displayed re-evaluate the settings box ensuring that all users understand its existence.

- To be able to preview warning message before running software (to gauge how changes impacted)

- Improve on user feedback during the apps process so that the user feels that the application is working.

- Improve on the explanation of what each section does and what information is being displayed.

- Improve on the explanation of the risk scale modify it to be larger possibly out of 100 to better disengage between phishing and not a scale of 1-5 is unlikely to be sufficient.

  - Users also indicated if it’s not 0-1 then they are not clicking it but 1 is the lowest possible risk.

  - Ensure users understand scale of risk what each section determines.

### Improvements

#### Shield Icon

Modified it from a shield to now being a padlock with a different colour. Aim is to be easier to differentiate than a shield.

#### Preview Warning Message

Added an on-hover text box that when interacting with provides user with a preview of what the text will look like. This only appears on hover to simplify user interface.

#### Application Feedback

User gets updates on most changes of state in the process to reinforce the fact the application is working

#### Risk Scale Testing.

Based on the feedback received there are to possible solutions to the issues regarding the risk score.

- Implementation of an explanation of acceptable risk.

- Increase to 100 and creating a non-linear / weighted risk score

##### User Explanation

This solution would fit in with the current risk analysis and would only provider a uniform explanation. To what each number represents.

| 0.0 (Fatal Error) | 0.1-1 (100% Safe) | 1.1-2.0 (80% Safe Minimal Flags) | 2.1-3.0 (Medium Risk Multiple flags) | 3.1-5.0 (High Risk) |
| --- | --- | --- | --- | --- |

#### Non-Leaner risk score

Aims

- Priorities critical threats instead of all possible threats

  - Current solution -> small risk equally reflected in a score increase

- Improve trust in system

  - Overall lower threat scores

In conclusion, apply a computed weighted sum with exponential scaling to improve the confidence in indicators.

#### Solution

BOTH

# Sprints

Sprint Date – The time the sprint was performed

Format: Month / Week of the month 1-4

4/W2 (April week 2)

Objectives – The aims of the sprint

Achieved & TBD – The achieved objectives and from that sprint any new discoveries and items “to be done” (TBD)

Achieved

To Be Done

| SPRINT DATE | OBJECTIVES | ACHIEVED & TBD |
| --- | --- | --- |
| 10/W2 – 11/W2 | Planning and research of project learning different possible solutions | Market research Project Idea Software solutions |
| 11/W1 11/W3 | Experiment with the possible solutions begin prototyping | Created an email scraper using google online software. Store emails in the users google spreadsheets. UI is implemented partially has working buttons and scrapes emails. Added settings to choose how long back to scrape and how many emails to scrape at one time. Identified issues where the software scraping is limited by the ecosystem. Difficult to set up. |
| 11/W4 12/W2 | Change from google script to full JS on the extension side | Ported scraper to use JS to read the HTML and identify body of email. Scrape the email and inject CSS to be able to highlight the words. Added code to view Risk on Hover of the highlighted word/link. Implemented a variety of pre-determined reasons for warnings to be displayed for the user so they learn. |
| 12/W2 1/W1 | Documentation period and testing period of current prototype. Additionally, study on different coursework no valuable coding done. | Testing and feedback on first UI changes to improve the work. |
| 1/w2 1/w4 | Implement code to scan URLS provide risk score and use API’s to be able to gather additional URLS | Code now isolates URLS to scan them and use WHO IS API and VirusTotal database to gain additional data regarding URL. Implemented my own risk analysis score and used the other databases to verify my own research. Testing highlighted the use of URL redirects. Now need to implement URL extenders. |
| 2/w1/ 2/w2 | Implement URL extender API. | Created my own API that can be called to extend any URL and identify its destination using header. Added ability to query the database using API to get bad words that are in the email. Partially works needs more work. Ran usability tests and identified issues that need to be fixed. |
| 2/W3 3/W1 | Documentation and other CW | PowerPoint and Main documentation work updated. |
| 3/W2/ 3/W3 | Improve API attempt HTTPS Improve user experience | Re-designed UI API’s now get a health ping to inform user of their status on launch Improve user control on what is used and performed in app. Attempted to apply HTTPS to my Hussar API issues with certification and access to API. |

# Final Solution

## Architecture

### Code Base

Two tables that describe what each application does and their interactions.

#### Phish-Hussar

| File name | Use Case | Used By |
| --- | --- | --- |
| manifest.json | Chrome extension manifest declares permissions, background worker, popup, and Gmail content scripts. | Chrome runtime (entrypoint for entire extension). |
| BackGround_WORKER.js | Service worker that handles cross-origin/API tasks (VirusTotal calls, Hussar API /extend and /scan, health checks) via chrome.runtime.onMessage. | Loaded by manifest.json; receives messages from check_url.js, highlight_words.js, and HTML_Controler.js. |
| Extention.html | Popup UI layout (settings/security toggles, API key inputs, API status, highlight button). | Opened as extension action popup from manifest.json. |
| style.css | Styling for popup UI components in Extention.html (layout, buttons, switches, status badges). | Linked by Extention.html. |
| HTML_Controler.js | Popup controller: loads/saves settings to chrome.storage, checks API status, injects content scripts into Gmail tab, sends "highlight" command. | Loaded by Extention.html |
| check_url.js | URL risk analysis engine (protocol/TLD/path checks, WHOIS age/expiry checks, VirusTotal scoring, redirect chain analysis and calculates final risk score). | Included as content script in manifest.json; also loaded in popup by Extention.html; called by highlight_words.js (Check_URL). |
| highlight_words.js | Main Gmail content scanner injects CSS, highlights suspicious words/URLs, attaches hover warnings, triggers URL risk checks word regex. | Included as content script in manifest.json. Injected by HTML_Controler.js |
| Bad_Words_List.js | Defines and exposes window.BAD_WORDS (word list used for highlighting baseline terms). Used for testing | Included as content script in manifest.json; referenced by highlight_words.js; injected by HTML_Controler.js. |
| Warnings_List.js | Defines warning message map window.Warnings_Mini_DB keyed by warning IDs for tooltip text. | Included as content script in manifest.json; referenced by highlight_words.js; injected by HTML_Controler.js. |

#### Phish-Hussar API

| File name | Use Case | Used By |
| --- | --- | --- |
| app.py | Main Flask API service. Exposes /extend, /scan, /test, configures CORS + rate limiting, and handles URL expansion + phishing-word scan requests. | Chrome extension client, manual API callers, gunicorn (via Dockerfile). |
| db_Controller.py | Data-layer helper for phishing word detection. Loads bad words from SQLite and checks incoming text tokens against cached bad-word set. | Imported and called by app.py (load_bad_words, check_for_bad_words). |
| requirements.txt | Python dependency manifest (flask, requests, flask-cors, flask-limiter, redis, etc.). | pip install -r requirements.txt, Dockerfile image build step. |
| Dockerfile | Container build/run definition for production-style execution using gunicorn on port 5443 with TLS cert/key files. | Docker build/runtime pipeline. |
| cert.pem | TLS certificate file used for HTTPS in containerized gunicorn command. | Dockerfile runtime command (--certfile=cert.pem). |
| key.pem | Private key paired with cert.pem for TLS termination in container runtime. | Dockerfile runtime command (--keyfile=key.pem). |

### Technology

#### Client Side

A predominantly Client-Side architecture has been used to maximise scalability and privacy.

Executing most processes and calculations within the user’s browser reduces resilience on third party servers and as a result aligns with the project objectives of maximising user control.

From a scalability standpoint, utilising client resources reduces the cost of operation and need for complex infrastructure such as load balancing and servers, making it more cost effective and efficient to deploy. The users use minimal resources from 3rd party only to perform data queries.

#### APIs

##### Virus Total

Virus total was selected as a primary threat intelligence source to its comprehensive database that is continuously updated by open-source projects as well as malware and web security firms.

A limitation of Virus Total this is the additional scope of implementation and the rate limits, however despite this; the breadth and quality of data justify the inclusion as a supporting component of the solution increasing the accuracy of results; due to the fact more data sources can eliminate false results. Additionally, its well documented and widely adopted, making it suited for integration and is reliable.

##### WHO IS

WHO IS was incorporated to supply domain intelligence to identify phishing characteristics of webpages.

It is crucial to identify domains age and registration details. New web pages are often identified as fishing and may not yet be blacklisted.  As a result, is possible to identify suspicious websites.

This complements Virus Total by applying additional layer of analysis performing and identifying suspicious signatures.

WHOIS API allows for automated real time revival if up to date data providing users with actionable insight

### Pipeline

The final solution follows a multistage processing pipeline to enable phishing detection.

#### Content Extraction

After starting extension, the file scans the DOM a extracts the following:

- Email Body

- Embedded URLs

- Plain text links

And prepares the raw data for analysis.

#### Analysis of Content

##### URL

Using WHOIS database, Virus total and URL analysis we evaluate the following:

- All the things from Check URL

We then evaluate the risk score by the average of all these categories.

##### Text

The Email Body is sent to the Hussar API. This API then tokenises the email body and performs a searcher query for if the words are in the database and then their risk score is returned the SQL database for the words in the database.

If the risk score is high enough, they are presented and highlighted.

#### Regex analysis an Sanitisation

Filtering and sanitation and the email body removing any special characters and URLs to prepare for analysis. The aim is to prevent SQL injection and other code injection-based attacks.

## User Interface

### Considerations

Issue - Wide target market likely to have accessibility issues.

Solution – Custom Accessibility settings to allow modifications

Issue – User Understanding What services are available.

Solution - On startup check services is alive.

## Final Performance

## Security & Privacy

Security and Privacy are the core values of the solution. The software addresses security risks in the browser and API communication ensuring minimal data is used and stored.

### Chrome Extension Security

- Minimum permissions are asked for when using the software.

- API calls are sanitised

- All user inputs are sanitised.

### Secure Communication

#### HTTPS

The Phish-Hussar API communication is conducted over HTTPS. Using TLS allows for encryption of the content in transit using a TLS certificate and a KEY to decrypt, protecting data in transit

The aim is to prevent interception of data and Man-in-the-Middle attacks. HTTPS uses cryptography compared to HTTP which is plain text communication. This ensures the confidentiality, integrity and authenticity and makes the interception useless based on the current state of decryption technology.

#### API Security

##### DoS Prevention

The Hussar API has rate limiting based on user IP. This is intended to prevent Denial of Service. However, it’s unlikely to stop a DDoS due to the rate limit being per user. Additionally, development of DDoS prevention techniques is not a valuable resource consumption for this MVP.

##### Sanitisation

The API has sanitisation additionally to sanitisation before transmitting to ensure that the data received is of correct format even if it has its packets altered. Ensures the SQLite is correctly accessed and minimises access and exploitability.

### User Choice

As the user’s privacy is most important it’s vital to ensure that they have full control over the application. AS a result, it’s possible to disable and enable each of the applications tools. However, this comes with the downside of lower accuracy.

## Error Handling

# Deployment

## Beta Deployment

Deployment of the MVP to Beta Testin will follow the following plan:

- Download File from GitHub

- Add to browser extensions

  - Enable Developer Mode

  - Load Unpacked

  - Select Software

- Upload All API keys

    - Who IS

    - Virus-Total

- Modify Settings to users liking

During this period continuously improve and fix and issues identified prior to deployment. Additionally, this would be a free open-source project and as a result of these certain areas will not be fully user friendly for setting up. And will require documentation.

## Production Deployment

For the final production it’s intended to publish on the google extensions for this post MVP and the following checklist must be completed prior to this.

### User Data Policy and EULA

- Create a legally binding EULA and Data Policy

  - Detail the data processing to the user

  - Declare what data is share with which third party

- Ensure all features are compatible with Google’s User Data Policy.

### API

- Phish-Hussar API hosted on a reliable cloud service. (AWS)

- HTTPS TLS not self-assigned

- Load Testing preformed and implemented load balancing if needed.

### Cost

The primary cost deployment includes.

- Hosting and maintain phish-hussar API cloud infrastructure.

- Publishing and maintain the extension on the chrome web store.

This can be covered by donations however this is unlikely to cover costs. The secondary options are to require payment to use the API I am providing.

### API payments

As a result of this, a paid API model may ensure long term sustainability following the style of all other API companies. This would involve the following additions:

- API key-based authentication to track individual user usage

- Introduction of tired pricing.

  - Free tier to try applications

  - Paid tiers based on usage

This will ensure operational costs are covered while allowing general access. Additionally, it improves security from DoS attacks and excessive and malicious requests as all calls are traceable to accounts

### Documentation / Tutorial

Prior to use of the application for the target market this is intended for they would benefit from a document and possibly video tutorials.

The aim is to teach users with the least possible experience how to use the software and set it up in their environment.

# Evaluation

## Requirements

For the MVP to be valid the solution must complete all the requirements bellow

### Functional Requirements

| FR1 | ✓ |
| --- | --- |
| FR2 | ✓ |
| FR3 | ✓ |
| FR4 | ✓ |
| FR5 | ✓ |
| FR6 | ✓ |
| Fr7 | ✓ |
| Fr8 | ✓ |
| FR9 | ✓ |
| FR10 | ✓ |
| FR11 | ✓ |

### Non-Functional requirements

| NFR1 | ✓ |
| --- | --- |
| NFR2 | ✓ |
| NFR3 | ✓ |
| NFR 4 | ✓ |
| NFR 5 | ✓ |
| NFR 6 | ✓ |
| NFR 7 | ✓ |
| NFR 8 | ✓ |
| NFR 9 | ✓ |

### Conclusion

All MVP requirement metrics have been met because of this the software is ready for a small beta testing.

## What Went Well

## What Need Improvements

# CPD

In this section I will discuss things performed to ensure continuous personal development.

## PlymHack 2026

During plymhack I developed the following skills

- Team Building

  - I was tasked with developing a team to work alongside me to develop the event

- Team Management

  - Learnt about organising, task delegation and ensuring tasks are completed withing the time frame

- Agile working environment

  - Ensured that the event followed Agile

    - Had Fortnightly meetings

    - Set objectives

    - Discussed challenges

    - Identified solutions

- Project management

  - Identified issued that needed to be solved

  - Organised logistics for the event

  - Managed Event Budget

  - Worked on 3 different time zones

- Risk assessment

  - Assessed Risk and created contingency plans

- Presentation

  - Created a presentation

  - Presented across the world

In conclusion plymhack taught me about what it’s like to organise a large team and orchestrate communication and events between departments to ensure smooth sailing. I developed a better understanding of different requirements that are necessary to organise an event and creating contingency planning for any risks. Additionally, due to the large number of meetings, I improved my skill in meetings. By the end I was able to have short and efficient meetings that discussed everything as I created in depth Agendas and the meetings were of better quality.

## Devon & Cornwall Forensics

I attended a Digital Forensics Talk to learn what it means to be a digital forensics investigator and the daily procedures that are performed and different methodologies they do to achieve their objectives.

- Scripting

  - Investigators often use python and bash/PowerShell scripts to automate tasks that do not have tools/solutions made

- Learnt about the chain of custody

- Learnt about ACPO guidelines

  - Learn about the importance of ACPO and the steps taken to ensure the data collected is valid in court

- Learn about data acquisition

  - Type of data that is collected

  - What type of data can be collected from different sources

  - How data from different sources can illustrate a chain of events

Attending this talk it brought into perspective how the data I’m accessing can be used to digitally identify a user. As I may be accessing sensitive materials how does these data streams affect my application and how do I ensure that the data does not remain on any service.wrtie more about this

Possible User testing

# References

[1] Government of the UK (2025) Cyber security breaches survey 2025, GOV.UK. Available at: https://www.gov.uk/government/statistics/cyber-security-breaches-survey-2025/cyber-security-breaches-survey-2025.

[2] Smolen, P., Zhang, Y. and Byrne, J.H. (2016). The right time to learn: mechanisms and optimization of spaced learning. Nature Reviews Neuroscience, [online] 17(2), pp.77–88. doi:https://doi.org/10.1038/nrn.2015.18.

[3] Lyons, S. (2021). NCSC’s new cyber security training for staff now available. [online] www.ncsc.gov.uk. Available at: https://www.ncsc.gov.uk/blog-post/ncsc-cyber-security-training-for-staff-now-available.

[4] 2025 Data Breach Investigations Report 2025 Data Breach Investigations Report (2026). Available at: https://www.verizon.com/business/resources/T977/reports/2025-dbir-data-breach-investigations-report.pdf.

[5] Impact Report (no date). Available at: https://cf-assets.www.cloudflare.com/slt3lc6tev37/7koyyovVxIqK8zdG1pqo6O/dfcbbde950394c61855befd9bf083a28/Impact-Report-2025-Final.pdf (Accessed: 21 March 2026).

‌[6] Cloudflare (2023) 2023 Phishing Threats Report. Available at: https://cf-assets.www.cloudflare.com/slt3lc6tev37/17i1am3UMltoOE7UOU1neX/5776ab933524b3cf99ee85eaaedc76f6/BDES-4838_2023_Phishing-Threats-Report-2023.pdf.

[7] LexisNexis (2021) Under 25s Most Vulnerable to cyberattacks, According to LexisNexis® Risk Solutions Global Cybercrime Report | LexisNexis Risk Solutions, LexisNexis Risk Solutions | Transform Your Risk Decision Making. Available at: https://risk.lexisnexis.co.uk/about-us/press-room/press-release/20200223-biannual-cybercrime-report.

[8] Age UK (2024) More than 1 in 3 over 65s (4.7 million) Lack the Basic Skills to Use the Internet Successfully, Age UK. Available at: https://www.ageuk.org.uk/latest-press/articles/2024/more-than-1-in-3-over-65s-4.7-million-lack-the-basic-skills-to-use-the-internet-successfully/.

[9] Gwenhure, A.K. (2025) ‘University students’ security behavior against email phishing attacks: insights from the health belief model’, Journal of Cybersecurity, 11(1). Available at: https://doi.org/10.1093/cybsec/tyaf034.

[10] 2025 phishing statistics: The alarming rise in attacks - Zensec (2025) Zensec. Available at: https://zensec.co.uk/blog/2025-phishing-statistics-the-alarming-rise-in-attacks/.

[11] Heiding, F. et al. (no date) Evaluating Large Language Models’ Capability to Launch Fully Automated Spear Phishing Campaigns: Validated on Human Subjects. Available at: https://arxiv.org/pdf/2412.00586.

‌[12] Parliamentary Office of Science and Technology (2001) (n.d.) POSTnote 156, UK Parliament. Available at: https://www.parliament.uk/globalassets/documents/post/pn156.pdf

‌

‌

‌

‌

‌

# MORE STUFF

https://www.kaggle.com/datasets/subhajournal/phishingemails?resource=download

‌epsilon adds 0.000001 to the number so in case its 0 its not an error.

risk=Frequency in Fishing+1e-6Frequency in Normal+1e-6